Dialogus Project

Sprint Retrospective Document

# Executive Summary

The Dialogus project successfully delivered a self-hosted book reviewing and discussion platform with Twitter-style threaded conversations. The initial sprint achieved all core objectives, implementing a layered modular monolith architecture with FastAPI backend and Next.js frontend. The platform enables reading communities to host their own intellectual spaces with structured, branching discussions about literature.

# Project Overview

## Sprint Goals

- Develop a self-hosted literary discussion platform

- Implement threaded conversation engine for nested book reviews

- Create robust book discovery and cataloging system

- Build secure authentication and role-based access control

- Develop admin dashboard for platform governance

## Technology Stack

- Backend: FastAPI with Uvicorn server

- Frontend: Next.js with Node 20

- Database: SQLAlchemy ORM with SQLite/Postgres support

- Deployment: Docker containerization

- External APIs: Google Identity Provider, Open Library API

# What Went Well

## 1. Architecture Design

- Layered modular monolith architecture proved appropriate for MVP development

- Clear separation of concerns across API, service, data access, and presentation layers

- Low operational complexity compared to microservices approach

- Well-documented architecture with comprehensive UML diagrams (use case, class, package, component, sequence, activity, and deployment)

## 2. Feature Implementation

- Successfully implemented core threaded discussion engine with nested replies

- Book discovery and cataloging system with manual book addition capability

- Markdown support and spoiler tag functionality enhance user experience

- Secure admin dashboard with system analytics and moderation tools

## 3. Security & Access Control

- Robust authorization matrix with three distinct roles (Administrator, Member, Visitor)

- Proper password hashing implemented (verified in test cases)

- Protected admin routes with 403 Forbidden enforcement

- Google OAuth integration for streamlined authentication

## 4. Testing & Quality Assurance

- Comprehensive functional test cases covering core workflows

- All critical user journeys tested and documented with expected outputs

- Test coverage includes account registration, threading, book discovery, spoiler functionality, and admin access control

- 100% pass rate on executed test cases

## 5. Self-Hosting Capability

- Docker-compose deployment configuration enables easy self-hosting

- Database flexibility (SQLite for development, Postgres for production)

- Achieved data ownership goal for reading communities

# Challenges & Areas for Improvement

## 1. Performance Concerns

Challenge: The architecture document assumptions highlight concerns about handling recursive queries for deep, multi-level conversation threads without severe latency.

Impact: Potential performance degradation as discussion threads grow deeper, especially with heavily nested replies (10+ levels).

## 2. Limited Test Coverage

Challenge: While core functionality is tested, edge cases and stress testing scenarios are not fully covered. Only 6 test cases documented for a platform with 4 major features.

Impact: Potential bugs in edge cases, concurrent user scenarios, and system limits remain undiscovered.

## 3. Moderation Tooling

Challenge: Admin dashboard provides basic moderation (reported content queue, user bans), but lacks granular tools for managing complex community scenarios.

Impact: Instance administrators may struggle with nuanced moderation decisions, temporary suspensions, or warning systems.

## 4. Scalability Path

Challenge: While the modular monolith is appropriate for MVP, the transition path to microservices or distributed architecture is not fully documented.

Impact: Future scalability may require significant refactoring if communities grow beyond single-server capacity.

## 5. User Experience Enhancements

Challenge: Thread visualization could be enhanced with better UI indicators for thread depth and conversation flow.

Impact: Users navigating very deep threads may experience difficulty tracking conversation context.

# Lessons Learned

## Technical Insights

- Modular monoliths are ideal for MVPs: Fast development cycle with clear internal boundaries provides best of both worlds for early-stage products.

- Recursive data structures need careful planning: Threaded discussions require database optimization strategies from the start to avoid performance issues.

- External API integration adds resilience concerns: Dependencies on Google Identity and Open Library API require fallback strategies and error handling.

- Container orchestration simplifies self-hosting: Docker-compose makes deployment accessible to non-technical community organizers.

## Process Insights

- Clear architecture documentation accelerates development: Having comprehensive UML diagrams upfront prevented misunderstandings and rework.

- Test-driven approach validates assumptions: Writing test cases alongside features helped identify integration issues early.

- Security must be foundational, not added: Implementing authorization matrix and password hashing from the start prevented security debt.

## User-Centric Insights

- Spoiler functionality is critical for literary discussions: Users need control over revealing plot details; this feature prevents accidental spoilers.

- Manual book addition empowers niche communities: Allowing users to add missing books ensures no literature is excluded from discussion.

- Three-tier access control balances openness and safety: Guest read access encourages discovery while member registration enables moderation.

# Action Items & Recommendations

| Category | Action Item | Priority | Timeline |
| --- | --- | --- | --- |
| Performance | Conduct load testing for deep thread scenarios (20+ nesting levels) and optimize recursive queries | High | Sprint 2 |
| Performance | Implement caching layer for frequently accessed book metadata and discussion threads | Medium | Sprint 3 |
| Testing | Expand test coverage to include edge cases, concurrent user scenarios, and stress testing | High | Sprint 2 |
| Testing | Implement automated integration tests for critical user journeys | Medium | Sprint 3 |
| Moderation | Enhance admin dashboard with temporary suspension feature and user warning system | Medium | Sprint 4 |
| Moderation | Add bulk moderation actions and advanced reporting filters | Low | Sprint 5 |
| Documentation | Create comprehensive deployment guide for self-hosting communities | High | Sprint 2 |
| Documentation | Document migration path from SQLite to Postgres for growing communities | Medium | Sprint 3 |
| Monitoring | Implement application performance monitoring and error tracking | Medium | Sprint 4 |
| Monitoring | Expand admin analytics with engagement metrics and growth trends | Low | Sprint 5 |
| UX Enhancement | Improve thread visualization with collapsible branches and depth indicators | Medium | Sprint 4 |

# Team Feedback & Morale

## Positive Aspects

- Strong collaboration between frontend and backend teams

- Clear architecture documentation enabled parallel development

- Testing discipline prevented last-minute surprises

- Team pride in building a meaningful product for reading communities

## Areas of Concern

- Performance optimization discussions created some technical uncertainty

- External API dependencies (Google, Open Library) added complexity

- Need for more comprehensive testing felt rushed near sprint end

# Metrics & Sprint Velocity

| Metric | Value |
| --- | --- |
| Features Planned | 4 major features |
| Features Delivered | 4 major features (100%) |
| Test Cases Executed | 6 functional test cases |
| Test Pass Rate | 100% (6/6 passed) |
| Architecture Diagrams Created | 7 UML diagrams |
| User Roles Implemented | 3 (Admin, Member, Visitor) |

# Conclusion

The Dialogus project sprint successfully delivered a functional MVP that achieves its core vision of transforming literary discourse through threaded discussions. All planned features were implemented with 100% test pass rate, demonstrating strong technical execution and quality assurance.

The modular monolith architecture provides a solid foundation for growth while maintaining development velocity. Key challenges around performance optimization, test coverage expansion, and moderation tooling have been identified with clear action items for upcoming sprints.

Moving forward, the team should prioritize performance testing, deployment documentation, and enhanced moderation features to ensure Dialogus can support thriving reading communities at scale. The project is well-positioned for its next phase of development.

Retrospective prepared by: Project Team

Date: April 2026

Next Sprint Planning: To be scheduled