Dialogus Project

Sprint Retrospective Document

# Executive Summary

The Dialogus project successfully delivered a self-hosted book reviewing and discussion platform with Twitter-style threaded conversations. The second sprint achieved all core objectives, implementing a layered modular monolith architecture with FastAPI backend and Next.js frontend. The platform enables reading communities to host their own intellectual spaces with structured, branching discussions about literature.

# Project Overview

## Sprint Goals

- Implement Timeline Feed with chronological sorting

- Deploy Like and Appreciation System (Reactions)

- Build out the Discussion Thread Engine for nested replies

- Develop Notification System for user engagement alerts

- Integrate reaction state and counts into discussion payloads

## Technology Stack

- Backend: FastAPI with Uvicorn server

- Frontend: Next.js with Node 20

- Database: SQLAlchemy ORM with SQLite/Postgres support

- Deployment: Docker containerization

- External APIs: Google Identity Provider, Open Library API

# What Went Well

## 1. Architecture Design

- Layered modular monolith architecture proved appropriate for MVP development

- Clear separation of concerns across API, service, data access, and presentation layers

- Low operational complexity compared to microservices approach

- Well-documented architecture with comprehensive UML diagrams (use case, class, package, component, sequence, activity, and deployment)

## 2. Feature Implementation

- Successfully implemented full timeline feed and reaction models.

- The new threaded discussion engine supports deep nested conversations smoothly.

- Notification system alerts users immediately when their threads are interacted with.

- ReactionBar frontend component was built to be highly reusable across all views.

## 3. Security & Access Control

- Database migrations for DiscussionLike and DiscussionPost went flawlessly.

- Social reactions (like, dislike, recommend) greatly enhanced user engagement.

- Timeline feed properly filters and orders recent community activity.

- Notification endpoint efficiently delivers read/unread statuses.

## 4. Testing & Quality Assurance

- Comprehensive functional test cases covering core workflows

- All critical user journeys tested and documented with expected outputs

- Test coverage includes timeline feed retrieval, reaction toggling, thread nesting, and notification read states.

- 100% pass rate on executed test cases

## 5. Self-Hosting Capability

- The updated UI matches the new data payloads with minimal latency.

- Architecture proved resilient to the newly introduced circular data dependencies.

- The user experience improved drastically with the new Reaction Bar.

# Challenges & Areas for Improvement

## 1. Performance Concerns

Challenge: The Timeline Feed is currently a static list without infinite scrolling pagination. for deep, multi-level conversation threads without severe latency.

Impact: Without pagination, the timeline could load slowly as the database grows., especially with heavily nested replies (10+ levels).

## 2. Limited Test Coverage

Challenge: Real-time updates for notifications (WebSockets) were deferred due to time constraints. Only 6 test cases documented for a platform with 4 major features (Timeline, Reactions, Threads, Notifications).

Impact: Users currently have to refresh to see new notifications.

## 3. Moderation Tooling

Challenge: Reactions are currently limited to discussion-level, not individual post-level. (reported content queue, user bans), but lacks granular tools for managing complex community scenarios.

Impact: Users want to react to specific replies, which requires schema updates., temporary suspensions, or warning systems.

## 4. Scalability Path

Challenge: While the modular monolith is appropriate for MVP, the transition path to microservices or distributed architecture is not fully documented.

Impact: Future scalability may require significant refactoring if communities grow beyond single-server capacity.

## 5. User Experience Enhancements

Challenge: Thread visualization could be enhanced with better UI indicators for thread depth and conversation flow.

Impact: Users navigating very deep threads may experience difficulty tracking conversation context.

# Lessons Learned

## Technical Insights

- Modular monoliths are ideal for MVPs: Fast development cycle with clear internal boundaries provides best of both worlds for early-stage products.

- Recursive data structures need careful planning: Threaded discussions require database optimization strategies from the start to avoid performance issues.

- External API integration adds resilience concerns: Dependencies on Google Identity and Open Library API require fallback strategies and error handling.

- Container orchestration simplifies self-hosting: Docker-compose makes deployment accessible to non-technical community organizers.

## Process Insights

- Clear architecture documentation accelerates development: Having comprehensive UML diagrams upfront prevented misunderstandings and rework.

- Test-driven approach validates assumptions: Writing test cases alongside features helped identify integration issues early.

- Security must be foundational, not added: Implementing authorization matrix and password hashing from the start prevented security debt.

## User-Centric Insights

- Spoiler functionality is critical for literary discussions: Users need control over revealing plot details; this feature prevents accidental spoilers.

- Manual book addition empowers niche communities: Allowing users to add missing books ensures no literature is excluded from discussion.

- Three-tier access control balances openness and safety: Guest read access encourages discovery while member registration enables moderation.

# Action Items & Recommendations

| Category | Action Item | Priority | Timeline |
| --- | --- | --- | --- |
| Performance | Implement infinite scrolling for the Timeline Feed (20+ nesting levels) and optimize recursive queries | High | Sprint 2 |
| Performance | Introduce WebSocket support for real-time notifications and discussion threads | Medium | Sprint 3 |
| Testing | Add post-level reactions capabilities, concurrent user scenarios, and stress testing | High | Sprint 2 |
| Testing | Improve notification UI drop-down styling | Medium | Sprint 3 |
| Moderation | Refine the timeline ranking algorithm and user warning system | Medium | Sprint 4 |
| Moderation | Add bulk moderation actions and advanced reporting filters | Low | Sprint 5 |
| Documentation | Create comprehensive deployment guide for self-hosting communities | High | Sprint 2 |
| Documentation | Document migration path from SQLite to Postgres for growing communities | Medium | Sprint 3 |
| Monitoring | Implement application performance monitoring and error tracking | Medium | Sprint 4 |
| Monitoring | Expand admin analytics with engagement metrics and growth trends | Low | Sprint 5 |
| UX Enhancement | Improve thread visualization with collapsible branches and depth indicators | Medium | Sprint 4 |

# Team Feedback & Morale

## Positive Aspects

- Strong collaboration between frontend and backend teams

- Clear architecture documentation enabled parallel development

- Testing discipline prevented last-minute surprises

- Team pride in building a meaningful product for reading communities

## Areas of Concern

- Performance optimization discussions created some technical uncertainty

- External API dependencies (Google, Open Library) added complexity

- Need for more comprehensive testing felt rushed near sprint end

# Metrics & Sprint Velocity

| Metric | Value |
| --- | --- |
| Features Planned | 4 major features (Timeline, Reactions, Threads, Notifications) |
| Features Delivered | 4 major features (Timeline, Reactions, Threads, Notifications) (100%) |
| Test Cases Executed | 6 functional test cases |
| Test Pass Rate | 100% (6/6 passed) |
| Architecture Diagrams Created | 7 UML diagrams |
| User Roles Implemented | 3 (Admin, Member, Visitor) |

# Conclusion

The Dialogus project sprint successfully delivered a functional MVP that achieves its core vision of transforming literary discourse through threaded discussions. All planned features were implemented with 100% test pass rate, demonstrating strong technical execution and quality assurance.

The modular monolith architecture provides a solid foundation for growth while maintaining development velocity. Key challenges around performance optimization, test coverage expansion, and moderation tooling have been identified with clear action items for upcoming sprints.

Moving forward, the team should prioritize performance testing, deployment documentation, and enhanced moderation features to ensure Dialogus can support thriving reading communities at scale. The project is well-positioned for its next phase of development.

Retrospective prepared by: Project Team

Date: April 2026

Next Sprint Planning: To be scheduled