Step 1: Forming a Risk Table

| RISK ID | RISKS | CATEGORY | PROBABILITY | IMPACT | RMMM |
| --- | --- | --- | --- | --- | --- |
| 1 | High latency/crashing when rendering deep recursive threads | TE | 65% | 1 | Implement lazy loading for nested comments, optimize database queries for hierarchical data, and monitor DOM performance. |
| 2 | Admin dashboard & moderation tools expand scope, delaying core MVP | PS | 55% | 2 | Prioritize core thread engine (MVP), push advanced admin analytics to later sprints, and enforce strict scope boundaries. |
| 3 | Lack of team experience in self-hosted server deployment | ST | 45% | 2 | Allocate sprint time for server management training, use containerization (Docker) to simplify deployment, and consult documentation. |
| 4 | Security vulnerabilities via Markdown parser (e.g., XSS attacks) | TE | 35% | 1 | Use established text sanitization libraries, conduct rigorous security testing, and enforce backend input validation. |
| 5 | Users find the nested thread UI confusing compared to flat comments | CU | 25% | 3 | Conduct usability testing on UI mockups, implement clear expand/collapse toggles, and provide basic onboarding tooltips. |

Step 2: Sort the risks

(Sorted in descending order based on the probability of risk occurrence)

| RISK ID | RISKS | CATEGORY | PROBABILITY | IMPACT | RMMM |
| --- | --- | --- | --- | --- | --- |
| 1 | High latency/crashing when rendering deep recursive threads | TE | 65% | 1 | Implement lazy loading for nested comments, optimize database queries for hierarchical data, and monitor DOM performance. |
| 2 | Admin dashboard & moderation tools expand scope, delaying core MVP | PS | 55% | 2 | Prioritize core thread engine (MVP), push advanced admin analytics to later sprints, and enforce strict scope boundaries. |
| 3 | Lack of team experience in self-hosted server deployment | ST | 45% | 2 | Allocate sprint time for server management training, use containerization (Docker) to simplify deployment, and consult documentation. |
| 4 | Security vulnerabilities via Markdown parser (e.g., XSS attacks) | TE | 35% | 1 | Use established text sanitization libraries, conduct rigorous security testing, and enforce backend input validation. |
| 5 | Users find the nested thread UI confusing compared to flat comments | CU | 25% | 3 | Conduct usability testing on UI mockups, implement clear expand/collapse toggles, and provide basic onboarding tooltips. |

Step 3: Risk Information Sheets (RIS)

Risk Information Sheet (RIS) for 65% Risk

| Risk ID: 1 | Date: 21/04/2026 | Probability: 65% | Impact: 1 |
| --- | --- | --- | --- |
| Description | High latency or browser crashes when rendering deep, recursive thread branches. |  |  |
| Refinement & Context | Sub condition 1: The database struggles to efficiently fetch deeply nested hierarchical queries. Sub condition 2: The frontend DOM becomes overloaded rendering hundreds of nested reply components simultaneously. |  |  |
| Mitigation & Monitoring Strategies | Limit the initial payload by loading only the first few levels of a thread. Use optimized SQL queries. Monitor page load speed during testing with large datasets. |  |  |
| Contingency Plan and Management | If latency persists, force a "Click to continue thread" pagination system after a certain nesting depth (e.g., 5 levels) to break up the data load. |  |  |
| Trigger | When Book Detail page load times exceed 3 seconds during performance testing. |  |  |
| Status | Mitigation actions planned (Architecture design phase). |  |  |
| Assigned To: | Scrum Master / Developer | Originator: Developer |  |

Risk Information Sheet (RIS) for 55% Risk

| Risk ID: 2 | Date: 21/04/2026 | Probability: 55% | Impact: 2 |
| --- | --- | --- | --- |
| Description | Admin dashboard & moderation tools expand scope, delaying the core MVP. |  |  |
| Refinement & Context | Sub condition 1: Team spends too much time designing complex analytics graphs. Sub condition 2: The self-hosted moderation queue logic proves more complex than estimated. |  |  |
| Mitigation & Monitoring Strategies | Strictly define the Minimum Viable Product (MVP). Use pre-built UI components for the dashboard rather than custom designs. Monitor Sprint burndown charts closely. |  |  |
| Contingency Plan and Management | Remove analytics graphs from the current sprint. Rely on direct database management (SQL queries) for initial moderation needs until the UI can be built. |  |  |
| Trigger | When Sprint 3 or 4 tasks spill over their estimated effort hours by more than 20%. |  |  |
| Status | Monitoring in progress. |  |  |
| Assigned To: | Scrum Master | Originator: Product Owner |  |

Risk Information Sheet (RIS) for 45% Risk

| Risk ID: 3 | Date: 21/04/2026 | Probability: 45% | Impact: 2 |
| --- | --- | --- | --- |
| Description | Lack of team experience in self-hosted server deployment. |  |  |
| Refinement & Context | Sub condition 1: Developers struggle to configure the production environment to match local environments. Sub condition 2: Difficulties securely exposing the local instance to the web. |  |  |
| Mitigation & Monitoring Strategies | Utilize Docker to ensure environment consistency. Assign specific research spikes to team members for deployment strategies early in the project. |  |  |
| Contingency Plan and Management | Pivot to a simpler, managed hosting solution (like Heroku or Vercel) temporarily for the lab demonstration if raw self-hosting fails. |  |  |
| Trigger | When initial test deployments to the staging server fail repeatedly. |  |  |
| Status | Mitigation actions planned. |  |  |
| Assigned To: | Scrum Master | Originator: Developer |  |

Risk Information Sheet (RIS) for 35% Risk

| Risk ID: 4 | Date: 21/04/2026 | Probability: 35% | Impact: 1 |
| --- | --- | --- | --- |
| Description | Security vulnerabilities via Markdown parser (e.g., XSS attacks). |  |  |
| Refinement & Context | Sub condition 1: Malicious users inject JavaScript payloads into their book reviews. Sub condition 2: The Markdown rendering engine fails to sanitize raw HTML inputs. |  |  |
| Mitigation & Monitoring Strategies | Strictly utilize industry-standard, heavily tested sanitization libraries (e.g., DOMPurify) before rendering any user-generated content. |  |  |
| Contingency Plan and Management | Temporarily disable Markdown support, forcing all posts to render as plain text until the vulnerability is patched. |  |  |
| Trigger | Upon discovery of executable code within a post during QA testing. |  |  |
| Status | Mitigation actions integrated into development requirements. |  |  |
| Assigned To: | Developer | Originator: Security Review |  |

Risk Information Sheet (RIS) for 25% Risk

| Risk ID: 5 | Date: 21/04/2026 | Probability: 25% | Impact: 3 |
| --- | --- | --- | --- |
| Description | Users find the nested thread UI confusing compared to flat comments. |  |  |
| Refinement & Context | Sub condition 1: Visual hierarchy is lost on mobile devices due to lack of screen width for indentation. Sub condition 2: Users don't know how to collapse large threads. |  |  |
| Mitigation & Monitoring Strategies | Design clear UI connecting lines. Implement intuitive collapse/expand toggles. Conduct paper-prototyping UX tests with target users. |  |  |
| Contingency Plan and Management | Redesign the mobile view to rely on standard pagination or less aggressive indentation. |  |  |
| Trigger | Negative feedback from user testing sessions regarding navigation. |  |  |
| Status | Monitoring via UI prototyping phase. |  |  |
| Assigned To: | Developer | Originator: Product Owner |  |